ECM3401 — Individual Project Logbook

Anti-Phishing in the Era of Deepfakes

Ma Ka Yu  |  University of Exeter  |  2025/26

# Project Overview

Project Title: Anti-Phishing in the Era of Deepfakes — Audio Deepfake Detection System

Module: ECM3401 Individual Project and Literature Review

Supervisor: Khurram Bhatti

Academic Year: 2025/26

## Project Objectives

- O1: Threat Analysis and Dataset Creation — Build a labelled dataset of real and fake audio

- O2: Model Development — Train a CNN+BiLSTM classifier to detect deepfake audio

- O3: Real-time Verification — Develop single-file inference capability for deployment

# Session Summary

| Date | Session | Topic | Key Outcome |
| --- | --- | --- | --- |
| 20/01/2026 | Session 1 | Project Setup & Dataset Analysis | Project scope confirmed. Dataset structure mapped. |
| 03/02/2026 | Session 2 | Full Pipeline Development | First model trained. Results: 93.75% accuracy but real recall only 0.30 — class imbalance identified. |
| 14/02/2026 | Session 3 | Class Imbalance Analysis & Dataset Expansion | Dataset expanded. Real:Fake ratio improved from 10:1 to 1.8:1. |
| 25/02/2026 | Session 4 | GPU Setup Attempts — Windows Native | GPU not yet enabled. Colab used as fallback with T4 GPU. |
| 08/03/2026 | Session 5 | Google Colab Training Run | Model accuracy improved to 98.27%. Real recall improved from 0.30 to 0.99. |
| 19/03/2026 | Session 6 | WSL2 GPU Setup — RTX 5060 | RTX 5060 GPU working in WSL2. Training pipeline moved to local machine. |
| 29/03/2026 | Session 7 | Dataset Expansion & v3 Pipeline | v3 pipeline trained. Final results: 98.27% accuracy, precision 0.98-0.99, recall 0.98-0.99 for both classes. |
| 29/04/2026 | Session 8 | Evaluation, Graph Generation & Submission Prep | All dissertation graphs generated. Submission package prepared. Model saved to deepfake_detector.keras. |

# Detailed Session Logs

## Session 1 — 20/01/2026 — Project Setup & Dataset Analysis

Activities:

- Reviewed project objectives: O1 (Dataset Creation), O2 (Model Development), O3 (Real-time Verification)

- Identified dataset structure: fake audio in C:\Users\Caillou\anaconda_projects\deepfake-fyp\dataset\audio\fake

- Fake subfolders identified: common_voices_prompts, jsut_multi_band_melgan, jsut_parallel_wavegan, LJSpeech, ljspeech_full_band_melgan, ljspeech_hifiGAN, ljspeech_melgan, ljspeech_melgan_large, ljspeech_multi_band_melgan, ljspeech_parallel_wavegan, ljspeech_waveglow

- Real dataset: 10,000 WAV files

- Decided to use WaveFake dataset as primary fake audio source

Decision: Agreed to build CNN+BiLSTM model using TensorFlow/Keras with Mel spectrogram features.

Outcome: Project scope confirmed. Dataset structure mapped.

## Session 2 — 03/02/2026 — Full Pipeline Development

Activities:

- Developed deepfake_audio_detection.py — full training pipeline

- Feature extraction: log-Mel spectrogram (128 bins, 3s clips, 16kHz)

- Model architecture: 3x CNN blocks + 2x BiLSTM layers + Dense head

- Training: EarlyStopping on val_auc, ReduceLROnPlateau, ModelCheckpoint

- Class weight balancing implemented for imbalanced dataset

- First training run completed on CPU — epoch time ~540s

Decision: Decided to pursue GPU acceleration due to slow CPU training.

Outcome: First model trained. Results: 93.75% accuracy but real recall only 0.30 — class imbalance identified.

## Session 3 — 14/02/2026 — Class Imbalance Analysis & Dataset Expansion

Activities:

- Diagnosed root cause: 10:1 fake-to-real ratio causing model bias toward fake class

- Evaluated oversampling options: SMOTE, data augmentation, additional real data

- Decided to source additional real audio: VCTK corpus (44,300 WAV files)

- Added CommonVoice samples and ASVspoof2019 dataset

- New dataset counts: Real 57,342 | Fake 101,750

- Wrote oversample_real.py with 5 augmentation types: Gaussian noise, pitch shift, time stretch, volume scaling, time shift

Decision: Chose to collect more real data rather than purely oversample. Added VCTK and CommonVoice.

Outcome: Dataset expanded. Real:Fake ratio improved from 10:1 to 1.8:1.

## Session 4 — 25/02/2026 — GPU Setup Attempts — Windows Native

Activities:

- Identified GPU: NVIDIA GeForce RTX 5060 Laptop GPU

- Attempted TensorFlow-DirectML plugin installation

- Issue: DirectML only supports TF 2.10, but pip only provides TF 2.16+

- Attempted conda environment with Python 3.10 — numpy 2.x incompatibility

- Attempted WSL2 setup — Ubuntu 22.04 installed

- WSL2 Jupyter kernel registration failed due to Windows/Linux path conflicts

Decision: Moved to Google Colab as temporary solution while WSL2 issues resolved.

Outcome: GPU not yet enabled. Colab used as fallback with T4 GPU.

## Session 5 — 08/03/2026 — Google Colab Training Run

Activities:

- Dataset uploaded to Google Drive (100GB plan, £1/month)

- Colab configured with T4 GPU runtime

- Dataset unzipped to /content/ for faster I/O

- Real files: 57,342 | Fake files: 101,750

- Training completed — 16 epochs before early stopping

- Results: 98% accuracy, Real recall 0.99, Fake recall 0.98

Decision: GPU training confirmed working. Results significantly better than CPU baseline.

Outcome: Model accuracy improved to 98.27%. Real recall improved from 0.30 to 0.99.

## Session 6 — 19/03/2026 — WSL2 GPU Setup — RTX 5060

Activities:

- Ubuntu wiped during WSL2 crash — reinstalled Ubuntu 22.04

- Miniconda reinstalled in WSL2: conda 26.1.1

- Created deepfake-gpu environment with Python 3.10

- Installed tensorflow[and-cuda] — TF 2.21.0

- GPU verified: PhysicalDevice GPU:0 NVIDIA GeForce RTX 5060

- JIT compilation warning noted: RTX 5060 compute capability 12.0a not pre-compiled in TF 2.21

- First epoch JIT compilation ~30 minutes, subsequent epochs ~2 minutes

- PyCharm configured with WSL2 interpreter: /home/caillou/miniconda3/envs/deepfake-gpu/bin/python

Decision: Switched to WSL2 as primary training environment for local GPU access.

Outcome: RTX 5060 GPU working in WSL2. Training pipeline moved to local machine.

## Session 7 — 19/03/2026 — v2 Pipeline

Activities:

- Developed v2 version of the deepfake audio detection pipeline for poster submission

- Implemented full pipeline: data loading, log-Mel spectrogram extraction, CNN+BiLSTM model

- Trained model using Google Colab (T4 GPU) to accelerate training

- Used expanded dataset with improved class balance compared to initial version

- Evaluated model performance — accuracy ~98%, improved recall for real class

- Prepared results and outputs for poster presentation

Decision: v2 pipeline selected for poster demonstration due to stable performance and complete end-to-end functionality

Outcome: Poster supported by a working model demonstrating high accuracy deepfake detection. Remaining limitations identified, including dataset bias and generalisation issues, leading to development of v3 pipeline

## Session 8 — 02/04/2026 — Dataset Expansion & v3 Pipeline

Activities:

- Added ASVspoof2019 LA dataset to fake folder

- Added more CommonVoice samples to real folder

- Final dataset: Real 261,189 | Fake 222,418 (nearly balanced)

- Developed deepfake_audio_detection_v3.py with smart per-folder sampling

- Per-folder limits implemented: ASVspoof capped at 3,000 per subfolder, Kokoro kept in full

- Added support for MP3 and FLAC formats (ffmpeg installed)

- Added norm_stats.npy saving for accurate single-file inference

- Training with SAMPLES_PER_CLASS=50,000: Real 50,000 | Fake 40,210

Decision: Balanced sampling strategy adopted. Equal representation from each fake source enforced.

Outcome: v3 pipeline trained. Final results: 98.27% accuracy, precision 0.98-0.99, recall 0.98-0.99 for both classes.

## Session 9 — 17/04/2026 — Evaluation, Graph Generation & Submission Prep

Activities:

- Identified normalisation bug in predict_single() — fixed to use training set mean/std

- Tested model on unseen TTSMaker audio — predicted REAL (generalisation limitation identified)

- Tested on WaveFake samples — correct predictions confirmed

- Developed generate_graphs_standalone.py — 9 dissertation graphs + Excel export

- Graphs generated: confusion matrix, ROC curve, PR curve, threshold tuning, per-class bar chart, dataset distribution, fake source breakdown, inference time

- Discussed generalisation problem: model performs well on WaveFake but struggles with unseen TTS systems

- Prepared submission structure: code/, results/, dataset/, logbook/

Decision: Acknowledged generalisation limitation as future work. Framed as known open research problem.

Outcome: All dissertation graphs generated. Submission package prepared. Model saved to deepfake_detector.keras.

# Key Technical Decisions

| Decision | Rationale | Outcome |
| --- | --- | --- |
| CNN + BiLSTM architecture | CNN captures local spectral patterns; BiLSTM captures temporal dependencies in speech | 2.5M parameter model achieving 98.27% accuracy |
| Log-Mel spectrogram features | Industry standard for speech processing; captures both frequency and temporal information | 128 mel bins, 3s clips at 16kHz — consistent input shape (128, 94, 1) |
| Equal per-folder sampling | Prevent ASVspoof2019 (120k+ files) from dominating training | Balanced representation across 11 fake source types |
| WSL2 + CUDA for GPU training | TF 2.11+ dropped native Windows GPU support; WSL2 enables full CUDA on RTX 5060 | RTX 5060 GPU active; epoch time reduced from 540s to ~78s |
| Save norm_stats.npy | Single-file inference requires same normalisation as training set | Fixed predict_single() accuracy; previously using per-file stats |

# Final Model Results

| Metric | Real Class | Fake Class |
| --- | --- | --- |
| Precision | 0.98 | 0.99 |
| Recall | 0.99 | 0.98 |
| F1 Score | 0.98 | 0.98 |
| Accuracy | 98.27% (overall) |
| AUC | 0.9975 (overall) |

Training dataset: 50,000 real + 40,210 fake (sampled equally from 11 fake source types)

Test set: 13,532 samples (15% stratified split)

Model saved to: deepfake_detector.keras (29.5MB)

# Known Limitations & Future Work

1. Generalisation: Model performs well on WaveFake benchmark but struggles with unseen TTS systems (e.g. TTSMaker predicted as REAL with 99.82% confidence). This is a known open research problem in deepfake detection.

2. Language bias: JSUT fake files (Japanese) were misclassified — model trained predominantly on English speech.

3. Future work: Train on more diverse TTS systems; explore LFCC features for better generalisation; implement real-time streaming detection.